Project Planning Phase Milestone and Activity List

|  |  |
| --- | --- |
| Team ID | PNT2022TMID10587 |
| Project Name | Skill and Job Recommender Application |

|  |  |  |
| --- | --- | --- |
| **Title** | **Description** | **Date** |
| **Literature Survey and Information Gathering** | Gathering Information by referring the technical papers, research  publications etc | 15 SEPTEMBER 2022 |
| **Prepare Empathy Map** | To capture user pain and gains Prepare List of Problem  Statement | 16 SEPTEMBER 2022 |
| **Ideation** | Prioritise top 3 ideas based  on feasibility and Importance | 17 SEPTEMBER 2022 |
| **Proposed Solution** | Solution include novelty, feasibility, business model, social impact and scalability  of solution | 24 SEPTEMBER 2022 |
| **Problem Solution Fit** | Solution fit document | 29 SEPTEMBER 2022 |
| **Solution Architecture** | Solution Architecture document | 1 October 2022 |
| **Customer Journey** | To Understand User Interactions and experiences  with application | 8 October 2022 |
| **Functional Requirement** | Prepare functional  Requirement | 14 October 2022 |
| **Data flow Diagrams** | Data flow diagram | 15 October 2022 |
| **Technology Architecture** | Technology Architecture  diagram | 16 October 2022 |
| **Milestone & sprint delivery plan** | Activity what we done  &further plans | 21 October 2022 |
| **Project Development Delivery of**  **sprint 1,2,3 & 4** | Develop and submit the  developed code by testing it | 24 October 2022 – 19 November  2022 |